Configuration Management Plan (CMP)

1. Configuration Management Tools and Techniques:

·       Git/GitHub: For version control and branching

o   Folder Structure:

Clothing-Web-Portal/

|── .git/

|── README.md

|── Process_docs/

|── SIQ/

|── PMP/

|── CMP/

└── etc/

|── TestCases_docs/

|── Login Test Cases/

|── Register Test Cases /

|── Test Report/

└── etc/

|── Develop_Docs/

|── Class Diagram/

└── ERD/

└── Flow Charts/

└── WireFrame/

└── etc/

|── clothing_platform/

└── front/

└── Back/

Repository:  https://github.com/EL-Gohary1/Clothing-Web-Portal

Jira: For Task creation and Time Tracking change request tracking, and Status Accounting.

Jira  link:

https://mahmoudelgohary133.atlassian.net/jira/software/projects/SCRUM/boards/1/backlog

CM Rules

- Jira is used for task tracking and updates.

- GitHub is used to store baselines and project artifacts.

- No one is allowed to modify baselines directly.

- Only the team leader can approve baseline updates after review.

- The team leader performs a daily backup of all configuration items.

2. Task Management Workflow (GitHub & Jira)

Tasks are distributed and tracked using Jira.

1. The team leader assigns tasks to team members.

2. When a task is assigned, its status becomes In Progress.

3. The assigned team member completes the task, uploads the work to GitHub, and opens a pull request.

4. After uploading, the task status in Jira is changed to In Review.

5. The assigned reviewer checks the task.

Review outcomes:

- If the task is correct → the reviewer changes the status to Done in Jira.

- If changes are required → the reviewer returns the status to In Progress.

3. Review and Approval Process

To ensure fairness in task reviews, the review process is organized by the team leader.

- The first version of the task is uploaded to GitHub by the responsible team member.

- The team leader assigns a reviewer based on task distribution among team members.

Review assignment rules:

- The team consists of five members.

- Usually, two members review each other's work.

- A member with a smaller task may review two tasks.

- A member with a large task may not perform reviews during that cycle.

- Review responsibilities change weekly or per task to ensure fairness.

If the reviewer requests changes:

1. Implement modifications on the same branch.

2. Pull request updates automatically.

3. The reviewer re-checks the updates before final approval.

This process continues until the task is approved.

After approval:

- The reviewer merges the Pull Request in GitHub.

- The task status in Jira is updated to Done.

3. Configuration Items (CIs):

The list items will be tracked (if exists):

·        Planning Documents

- PMP

- CMP

·        Requirements Documents:

- Customer Requirements Specification (CRS)

- Software Requirements Specification (SRS)

- Software Interactive Questioning (SIQs)

·        Design Documents

- ER Diagrams

- UI Wireframes

- High-level system structure and dataflow

- Low level Design

·        Source Code

- application code

- Build Scripts

- DB Scripts

·        Test Documentation:

- Test Plans: The overall strategy for testing cycles

- Test Cases: Detailed steps, inputs, and expected results

- Bug Reports: Detailed documentation of defects including Root Cause Analysis (RCA)

- Test Data: Specific datasets used to populate the database during testing

4. Baseline Management: Defining the accepted versions of Configuration Items

Baseline lifecycle:

A. Identification (internal baseline): Determine which CIs belong in the baseline by the assignee (last version before review)

B. Formal Review: Before a version is "accepted" into a baseline, it must pass a review audit by team leader.

o   Criteria: Make sure that this changes matches the criteria (functional – non functional)

o   Approval: Once the team lead signs off, the items are "Baselined” to VCS (became external baseline)

C. Protection (The "Lock"): Once a baseline is set, the items are marked as Read-Only or "Released" in your version control system using GitHub releases.

D. Change Control: If a bug is found in a baselined version, It cannot simply "edit" the baseline. You must:

- Submit a Change Request to team lead.

- Create a new version of the CI.

- Form a new baseline

- Go to the cycle again

Branching strategy (Git)

| Branch Name | Category | Description |
| --- | --- | --- |
| main | Production | Contains the stable, production-ready code. No direct commits are allowed; all changes must come via a Pull Request |
| develop | development | The primary branch for feature integration. Developers merge their completed features here for initial integration testing. |
| testing | QA | Dedicated to the Quality Assurance team and manual verification before a release. |
| process_docs | Documentation | A specialized branch for managing project management artifacts (PMP, CMP, SRS, etc.). |

3. Commit message naming conventions:

<type>[optional scope]: <description>

- feat: A new feature for the user based on requirements

- fix: A bug fix or fixes

- refactor: A code change that neither fixes a bug nor adds a feature (improving code structure).

- test: Adding any tests related documents

- docs: Documentation only changes.

Example:

feat/[Login]-implement login UI form

4. Pull requests naming conventions:

<type>[optional scope]: <description>

- feat: A new feature for the user based on requirements

- fix: A bug fix or fixes

- refactor: A code change that neither fixes a bug nor adds a feature (improving code structure).

- test: Adding any tests related documents

- docs: Documentation only changes.

Example:

feat/[Login]-implement login UI form

5. Baseline naming conventions:

- Initial Approval: The first officially approved version of project deliverables is labeled as Baseline Release 1.0.

- Minor Updates: Small changes to the baseline result in an increase of the minor version number (e.g., 1.1, 1.2).

- Major Updates: Significant milestones or structural changes result in an increase of the major version number (e.g., 2.0).