Project Management Plan

Clothing-Web-Portal

Date

14/5/2026

Table of Contents

Introduction	3

Project Scope	3

Schedule & Milestone List	3

Roles & Responsibilties	4

Communications Management Plan	4

Quality Management Plan	4

Project management plan	4

Change Management Plan………………….………4

Risk Management Plan	4

Risk Register	4

# Introduction

This project is to develop a web portal for a clothing store that enables customers to log in and purchase clothes and accessories, while allowing suppliers to efficiently manage and sell their products to the store.

This document includes project scope and milestone list and risk management and change management and monitoring tools.

# Project Scope

The scope of this project includes the planning, design, development and testing for Clothing Store Web Portal. The scope of this project also includes completion of all documentation.

In-scope:

- English Website

- Registration page with (Name , E-mail ‘As unique ID’, Password, Confirm-Password, Role Button)

- Login page with (E-mail and Password)

- Cart

- Checkout (Cash on delivery)

- User Dashboard

- Supplier Dashboard

- Admin Dashboard

- manual testing for functional requirements.

Out of scope: mobile app - multi-language version for website - Alternative Payment Methods -        Live Order Tracking - Supplier Dashboard Analytics

# Schedule & Milestone List

| Milestone | Description | Date |
| --- | --- | --- |
| Software Requirements Specification & Planning | Deliver PMP, CMP, SIQ, Risk sheet, CRS, SRS | 4/4/2026 |
| Software Requirements Specification & Draft Test Case | Deliver SRS, RTM, Draft Test Cases | 11/4/2026 |
| Design Phase | Design ERD, Class, Sequence, Flow Chart, Wireframe, Global view, Test cases | 18/4/2026 |
| Development | Frontend, Backend | 25/4/2026 |
| Development and Testing | Run Test Cases, Bug Report, Test Report, Fix Bugs, RTM | 4/5/2026 |

If any changes are required to the List or delivery dates, the "change management" procedures will be implemented immediately, and the milestone list will be affected.

# Roles & Responsibilities

The project will be managed using a cross-functional and self-organizing team

The following key roles are identified for this project:

- Project Manager

- The Development Team

# Communications Management Plan

The team has agreed on the following communication rules:

- A team meeting will be held every two days to discuss progress and solve any technical blockers.

- A weekly meeting will be held with project leaders to review the overall status and milestones

- All project tasks and work packages will be managed and updated on Jira.

- Any discovered issues or bugs must be reported on Jira with full details

# Quality Management Plan

Successful manual testing of all functional requirements specified in the scope.

To ensure high-quality deliverables the Clothing-Web-Portal project will implement a mandatory Peer Review process for all code developments and technical documentation.

# Project management plan

Planning: At the beginning of every milestone, we allocate tasks on Jira based on a 40-hour limit per task.

Monitoring: Stand-up Meeting held every two days (as specified in the communication plan) to identify any blockers and We will monitor the Burn-up chart on Jira.

Reporting: All reports generated via Jira

# Change Management Plan

change requests and their statuses will be tracked and monitored via Jira

Anyone can submit a request to change.

the project manager evaluates The request and send it to Stockholders and If approved or rejected, the project manager updates the status of change request

# Risk Management Plan

The Project Manager holds the primary responsibility for Proactive Risk Identification. This is achieved through continuous Process Tracking and monitoring team performance.

# Risk Register

Risks :

Team Capacity Reduction: Due to a recent reduction in team size (from 6 to 4-5 active members)

One team member is currently recovering from surgery. While they may work remotely, their full availability is not guaranteed.

Technical risks : Potential skills gap within the team may lead to inconsistent code quality or delays

Mitigations :

Tasks are redistributed among the active members

Peer Review

Pair Programming